# API Security Scanner

## Frontend ↔ Backend Integration — 60-Sprint Roadmap

Backend AI features (consensus, debate, multi-agent, autonomous, RAG, confidence engine) already exist. Ye document sirf inko frontend se wire karne ke liye hai — naya feature build karna nahi.

# Confirmed gaps (code review se, isी conversation ke basis pe)

- Consensus/Debate/Parallel-funnel logic sirf non-streaming code path me hai — chat UI hamesha streaming use karta hai, isliye ye code kabhi trigger nahi hota.

- GET /api/copilot/models endpoint backend me hai, frontend kabhi call nahi karta — koi model/provider selector UI nahi hai.

- /api/autonomous/* routes backend me hain, frontend me is feature ka koi page/route hi nahi hai.

- Multi-agent orchestrator sirf Workflow Builder page se accessible hai — normal chat se disconnect hai.

- Confidence Engine ka output response me kabhi frontend ko nahi bheja jaata — koi confidence badge/reasoning UI nahi hai.

# Phase 1 — Chat Core: Unlock Consensus/Debate/Funnel

Sprints 1-6 | Ye code exist karta hai lekin streaming path se unreachable hai — sabse pehle isko fix karna hai.

Sprint 1 — Streaming path me mode-switch add karna

Goal: copilot.controller.js ke streaming handler (~line 1467) ko mode-aware banana.

Key tasks:

- req.body me naya param accept karo: mode = 'single' | 'parallel' | 'consensus' | 'debate'

- Streaming loop se pehle mode check karo — agar parallel/consensus/debate hai to us engine ko call karo (jaisa non-streaming path me hai), phir result ko token-by-token simulate karke stream karo

- Default mode 'single' rahega — purana behavior bilkul na tute

Definition of done: Ek test request mode:'consensus' ke saath bheja jaye aur response streaming me consensus.engine se aaye, na ki plain single-provider se.

Sprint 2 — Non-streaming duplicate code hatana

Goal: DRY — dono jagah same logic maintain karna future bugs ki wajah banega.

Key tasks:

- Mode-execution logic ko ek shared function me nikaalo: executeChatMode(mode, messages, options)

- Streaming aur non-streaming dono paths isi function ko call karein

Definition of done: Consensus/debate/parallel logic sirf ek jagah likha ho, dono paths use karein.

Sprint 3 — Response schema me confidence/sources add karna

Goal: Frontend ko sirf text nahi, structured data bhi milna chahiye.

Key tasks:

- aiEmitter.emitAiStreamEnd payload me confidence, modelsUsed, sources fields add karo

- Consensus/debate mode me ye already available hai engine se — bas pass-through karo

Definition of done: Socket event payload me confidence score aur sources array dikhein (console.log se verify).

Sprint 4 — /debate slash-command ko streaming me bhi kaam karana

Goal: User type kare '/debate <question>' to bhi debate mode trigger ho.

Key tasks:

- Streaming handler me userQuery.includes('/debate') check add karo (jaisa non-streaming me hai)

- Slash-command ko query se strip karo before sending to debate engine

Definition of done: '/debate is SQL injection real?' type karne pe debate engine trigger ho, normal query pe na ho.

Sprint 5 — Error handling & fallback safety

Goal: Naya mode-switch existing fallback chain ko na tode.

Key tasks:

- Agar consensus/debate/parallel fail ho jaye, gracefully single-mode fallback pe जाओ (jaisa non-streaming me already hai)

- Timeout guard: consensus/debate mode me multiple providers call hote hain — total time-budget cap lagao (jaise 45s)

Definition of done: Ek provider ko jaan-boojhkar fail karke test karo — consensus mode single mode pe safely fallback kare.

Sprint 6 — Backend testing checkpoint

Goal: Frontend kaam shuru karne se pehle backend independently verify karna.

Key tasks:

- Postman/curl se sab 4 modes (single/parallel/consensus/debate) ko streaming endpoint pe manually test karo

- Har mode ka response-time note karo (baseline banega)

Definition of done: 4/4 modes curl se test karke sahi response type return karte hue confirm ho.

# Phase 2 — Model & Mode Selector UI

Sprints 7-12 | User ko provider aur mode choose karne dena.

Sprint 7 — GET /copilot/models ko frontend se connect karna

Goal: Existing backend endpoint ko finally use karna.

Key tasks:

- copilot.api.js (ya jo bhi frontend API layer hai) me getModels() function add karo

- ChatWindow mount hote hi models fetch karo, state me store karo

Definition of done: Network tab me GET /api/copilot/models call dikhe page load pe.

Sprint 8 — Model selector dropdown component

Goal: Chat header me provider choose karne ka UI.

Key tasks:

- Naya component: ModelSelector.jsx — dropdown jisme sab 12 providers list hon, unconfigured providers disabled/greyed dikhein

- Selected model ko chat request payload me bhejo

Definition of done: User dropdown se 'Gemini' choose kare, agla message usी provider se jaye (log se verify).

Sprint 9 — Mode selector (Normal / Consensus / Debate / Parallel)

Goal: User ko chat mode choose karne dena.

Key tasks:

- Toggle/segmented-control UI chat input ke paas: Normal | Consensus | Debate | Parallel

- Selected mode ko request body me `mode` field ke through bhejo (Phase 1 Sprint 1 ka backend isko already accept karta hai)

Definition of done: User 'Consensus' select karke message bheje, response confidence badge ke saath aaye.

Sprint 10 — Loading/progress states per mode

Goal: Consensus/debate mode normal se slow hoga — UI ko wo reflect karna chahiye.

Key tasks:

- Mode ke hisaab se alag loading message ('Consulting 3 models...', 'Agents debating...')

- Agar 10+ second lag raha ho to ek progress indicator dikhao (spinner + elapsed time)

Definition of done: Consensus mode select karne pe user ko pata chale ki normal se zyada time lagega, blank screen na dikhe.

Sprint 11 — Settings page me default mode/provider save karna

Goal: Har baar manually select na karna pade.

Key tasks:

- SettingsPage.jsx me 'AI Preferences' section add karo — default provider, default mode

- Backend /api/settings me ye fields save/load karo

Definition of done: Settings me default set karke naya chat khole, wahi default pre-selected dikhe.

Sprint 12 — Mobile/responsive check

Goal: Naye selectors chhoti screen pe bhi kaam karein.

Key tasks:

- Dropdown/segmented-control ko mobile breakpoint pe test karo

- Zaroorat pade to collapse-into-menu pattern use karo

Definition of done: 375px width pe bhi model/mode selector usable ho, overlap na ho.

# Phase 3 — Multi-Agent Visibility in Chat

Sprints 13-20 | Abhi multi-agent sirf Workflow Builder me hai — chat me bhi laana hai.

Sprint 13 — 'Run as multi-agent' entry point

Goal: Chat se hi agent orchestrator trigger karna.

Key tasks:

- Chat input ke paas ek button/toggle: 'Run as multi-agent'

- Trigger hone pe request /api/copilot ki jagah agent.orchestrator ko internally call kare (naya lightweight controller function)

Definition of done: Button click karke ek query bhejo, response multi-agent pipeline se aaye (logs se confirm).

Sprint 14 — Agent socket events define karna

Goal: Har agent ka status real-time frontend ko batana.

Key tasks:

- socket.constants.js me naye events: agent:started, agent:thinking, agent:result, agent:disagreement, agent:final

- ai.emitter.js me corresponding emit functions add karo

- agent.orchestrator.js se har agent step pe emit call karo

Definition of done: Backend console me agent events emit hote hue dikhein jab orchestrator chale.

Sprint 15 — Agent conversation panel — UI shell

Goal: Naya component jisme agents ki 'baatcheet' dikhegi.

Key tasks:

- Naya component: AgentDiscussionPanel.jsx — thread-style layout, har agent ka avatar/role/color

- Socket listeners connect karo naye agent:* events se

Definition of done: Static/mock data ke saath panel sahi render ho (real data se pehle UI shape verify).

Sprint 16 — Live wiring — panel ko real agent events se jodna

Goal: Mock se real data pe switch karna.

Key tasks:

- useAgentSocket.js hook banao (useSocket pattern follow karke) jo agent events subscribe kare

- AgentDiscussionPanel ko is hook se connect karo

Definition of done: Real multi-agent request chalao, panel me live agent-by-agent output stream ho.

Sprint 17 — Final decision highlight

Goal: Sab agents ke baad ka final verdict clearly dikhana.

Key tasks:

- Decision Agent ka output ko special styled card me highlight karo (baaki agent messages se alag)

- Confidence score aur supporting evidence bhi is card me dikhao

Definition of done: Multi-agent run complete hone pe final verdict card clearly standout ho.

Sprint 18 — Disagreement/debate visual

Goal: Jab agents disagree karein to wo clearly dikhe.

Key tasks:

- agent:disagreement event pe special visual treatment (jaise split-view ya warning icon)

- Reviewer Agent ka challenge aur original claim ko side-by-side dikhao

Definition of done: Ek intentionally-conflicting test case me disagreement UI me clearly identifiable ho.

Sprint 19 — Conversation history me multi-agent runs save karna

Goal: Purani multi-agent runs baad me review ho sakein.

Key tasks:

- CopilotMessage model me agentRun reference/metadata add karo

- Conversation history load hone pe purane agent runs bhi replay/expand ho sakein

Definition of done: Page refresh ke baad purana multi-agent conversation apni pura discussion ke saath wapas dikhe.

Sprint 20 — Performance & cost guardrails

Goal: Multi-agent mode expensive hai — safe limits lagana.

Key tasks:

- Rate-limit: multi-agent mode per-user per-hour cap

- Frontend me estimated cost/time warning dikhao button click se pehle ('Ye ~30-60s lega aur zyada tokens use karega')

Definition of done: Cap cross karne pe user ko clear message mile, silent fail na ho.

# Phase 4 — Autonomous Agents: Naya Frontend Page

Sprints 21-30 | Backend routes already hain, frontend me koi page hi nahi hai — poora naya feature banana hai.

Sprint 21 — Route & page skeleton

Goal: Basic navigation setup.

Key tasks:

- App.jsx me naya route: /autonomous → AutonomousAgentPage.jsx

- Sidebar.jsx me naya menu item 'Autonomous Agent' add karo

- Empty state UI: goal input box + 'Start' button

Definition of done: Sidebar se naya page open ho, empty state dikhe.

Sprint 22 — Goal submission API wiring

Goal: User ka goal backend ko bhejna.

Key tasks:

- POST /api/autonomous/start (ya jo bhi autonomous.routes.js me defined hai) ko call karo

- Response me task-id milna chahiye jisse progress track hoga

Definition of done: Goal submit karne pe backend se task-id milta hai, network tab me confirm ho.

Sprint 23 — Autonomous socket events

Goal: Iteration-by-iteration progress real-time dikhana.

Key tasks:

- autonomous.loop.js me har step pe socket emit add karo: task:planning, task:tool-call, task:observation, task:reflection, task:complete

- Frontend hook: useAutonomousSocket.js

Definition of done: Backend loop chalne pe events emit hote hue console me dikhein.

Sprint 24 — Live execution log UI

Goal: Agent kya kar raha hai, step-by-step dikhana.

Key tasks:

- Component: AutonomousExecutionLog.jsx — timeline-style, har step ek entry (icon + description + timestamp)

- Tool-calls ko specially highlight karo (jaise 'Scanning endpoint...', 'Querying CVE database...')

Definition of done: Ek real autonomous run chalao, live timeline update hote hue dikhe.

Sprint 25 — Human-in-the-loop approval UI

Goal: Backend ke approval-checkpoints (Sprint 45 backend) ko UI dena.

Key tasks:

- task:approval-needed event pe modal/banner dikhao action detail ke saath

- Approve/Reject buttons — response backend ko POST karo

Definition of done: Risky action pe agent rukta hai, user approve kare tabhi aage badhe (UI se test karo).

Sprint 26 — Kill-switch UI

Goal: Running task ko manually stop karna.

Key tasks:

- 'Stop Task' button — backend ke kill-switch endpoint ko call kare

- Confirmation dialog (accidental stop se bachne ke liye)

Definition of done: Chalti hui task ko stop button se turant rok sako.

Sprint 27 — Final report display

Goal: Autonomous run complete hone pe result dikhana.

Key tasks:

- task:complete event pe final report/summary card dikhao

- Existing report.generator.js output (agar applicable) ko yahi embed/download karne do

Definition of done: Task complete hone pe clean summary + download option dikhe.

Sprint 28 — History of autonomous runs

Goal: Purani runs list aur review karna.

Key tasks:

- GET /api/autonomous/history (agar backend me hai, warna add karo) — list view banao

- Har run click karke uska pura execution log replay ho sake

Definition of done: Sidebar se purani autonomous run open karke uska poora log dekh sako.

Sprint 29 — Cost/iteration cap visibility

Goal: Backend ke safety caps (max iterations, max cost) UI me transparent karna.

Key tasks:

- Task start karte waqt estimated max-cost/max-time dikhao

- Cap hit hone pe clear message ('Max iterations reached, stopping safely')

Definition of done: Ek test case max-iteration tak chalao, UI clearly bataye ki kyun ruka.

Sprint 30 — Autonomous page end-to-end QA

Goal: Poora feature real scenario me test karna.

Key tasks:

- 3 alag goals try karo (simple, medium, complex) end-to-end

- Mobile responsiveness bhi is page ke liye check karo

Definition of done: 3/3 test goals successfully start-to-finish UI se complete hon, koi console error na ho.

# Phase 5 — RAG & Memory UI Polish

Sprints 31-36 | Ye kaam kar rahe hain lekin UI bahut basic hai — improve karna hai.

Sprint 31 — Inline citations render karna

Goal: RAG sources ko response ke andar clickable citations banana.

Key tasks:

- Response text me citation markers ([1], [2]) ko parse karo (MarkdownRenderer.jsx extend karo)

- Click pe source detail popover dikhao (OWASP/CWE/GitHub advisory jo bhi ho)

Definition of done: Ek RAG-backed response me clickable citation number source detail dikhaye.

Sprint 32 — Source browser panel

Goal: User dekh sake system ke paas kya knowledge hai.

Key tasks:

- Naya settings/admin section: 'Knowledge Sources' — list of indexed documents (OWASP, CWE, GitHub advisories count)

- GET endpoint agar missing hai to vector.db.js me add karo (list indexed sources)

Definition of done: User dekh sake 'currently 14 documents indexed', category-wise breakdown ke saath.

Sprint 33 — Memory manager UI improve karna

Goal: Existing memories page ko usable banana.

Key tasks:

- Memory type ke hisaab se group/filter karo (preference/fact/scan-context)

- Edit capability add karo (abhi sirf create/delete hai)

Definition of done: User apni memories ko type se filter karke dekh/edit/delete kar sake.

Sprint 34 — Memory auto-extraction transparency

Goal: User ko pata chale system ne kya 'seekha' hai.

Key tasks:

- Jab background memory-extraction chale (copilot-learning), ek subtle notification/toast dikhao 'Learned: ...'

- User ko turant reject/delete karne ka option do

Definition of done: Ek naya fact conversation se extract ho to user ko turant visible ho, hidden na ho.

Sprint 35 — Per-conversation RAG toggle

Goal: User control kare RAG use ho ya na ho.

Key tasks:

- Chat settings me toggle: 'Use knowledge base' on/off

- Off hone pe backend request me flag pass karo, rag-pipeline skip ho

Definition of done: Toggle off karke same query bhejo — response me citations na aayein.

Sprint 36 — Upload-to-RAG UI

Goal: User apna document upload karke RAG me add kar sake.

Key tasks:

- File upload component (PDF/txt) chat ya settings me

- Backend endpoint jo file ko rag ingestion pipeline me daale (agar missing hai to banao)

Definition of done: Ek PDF upload karke uske content pe based sawaal ka sahi jawab mile.

# Phase 6 — Confidence & Explainability UI

Sprints 37-42 | Backend confidence-engine data generate karta hai, use display karne wali UI banani hai.

Sprint 37 — Confidence badge component

Goal: Har AI response ke sath ek chhota score dikhana.

Key tasks:

- Component: ConfidenceBadge.jsx — percentage + color (green/yellow/red)

- MessageBubble.jsx me is badge ko wire karo (Phase 1 Sprint 3 ka data use karke)

Definition of done: Har response ke neeche confidence % dikhe, jab available ho.

Sprint 38 — 'Show reasoning' expandable panel

Goal: Kyun ye jawab aaya, uski detail dikhana.

Key tasks:

- Badge click karne pe expand ho: models used, evidence count, source list, agent-trail (agar multi-agent tha)

- Backend response schema me ye poora reasoning-trace object include karo

Definition of done: Click karte hi poora decision trail readable format me khule.

Sprint 39 — Low-confidence warning treatment

Goal: Kamzor jawab ko clearly flag karna.

Key tasks:

- Confidence < threshold (jaise 50%) pe visual warning banner

- Suggest karo user ko 'Try consensus mode for a more reliable answer' jaisa CTA

Definition of done: Low-confidence test case me warning dikhe aur consensus mode ka suggestion aaye.

Sprint 40 — Historical confidence tracking dashboard

Goal: Confidence vs actual user-feedback correlation dikhana.

Key tasks:

- Settings/admin page me chhota chart: avg confidence over time, thumbs-up rate over time

- Backend me ye aggregation query likho (feedback + confidence data se)

Definition of done: Chart real data se render ho, trend dikhe.

Sprint 41 — Debate/consensus breakdown visual

Goal: Kaunse models ne kya kaha, visually dikhana.

Key tasks:

- Consensus mode response ke sath ek small vote-breakdown chart (jaise 2/3 agreed)

- Debate mode ke sath dono sides summarize karke side-by-side dikhao

Definition of done: Consensus response me vote-split chart dikhe, manually verify sahi hai.

Sprint 42 — Explainability QA pass

Goal: Sab confidence/reasoning UI ko real data se test karna.

Key tasks:

- 5 alag scenarios test karo: high-confidence single, low-confidence single, consensus agree, consensus disagree, debate

- Har case me UI sahi cheez dikhati hai verify karo

Definition of done: 5/5 scenarios sahi visual treatment ke sath render hon.

# Phase 7 — Workflow Builder Polish & Admin Dashboards

Sprints 43-48 | Workflow Builder already functional hai — ise better banana, aur naye admin views add karna.

Sprint 43 — Workflow run live view improve karna

Goal: Chalte hue workflow ka better visualization.

Key tasks:

- Existing run-status polling/socket ko step-by-step visual pipeline me convert karo (jaise ScanPipeline.jsx pattern)

- Har step ka status (pending/running/done/failed) clearly color-coded ho

Definition of done: Workflow chalate waqt live pipeline diagram update hote hue dikhe.

Sprint 44 — Workflow templates

Goal: User ko scratch se banane ki bajay templates milein.

Key tasks:

- 3-4 pre-built templates (jaise 'Full Scan + Report + Notify', 'Quick Vuln Check + CVE Lookup')

- 'Use template' button se workflow builder pre-filled ho jaye

Definition of done: Template select karke ek click me usable workflow ban jaye.

Sprint 45 — Benchmark/quality dashboard

Goal: benchmark_report.md jaisa data ko UI me lana.

Key tasks:

- Backend endpoint: GET /api/admin/benchmark — latest benchmark results return kare

- Admin page: accuracy, false-positive-rate, avg-latency, avg-cost metrics dikhao

Definition of done: Admin dashboard real benchmark numbers dikhaye (abhi jo 14% accuracy issue mila tha wo bhi yahin visible hoga — debugging easy hogi).

Sprint 46 — Self-learning / provider health dashboard

Goal: llm.selflearning.js ka data visible karna.

Key tasks:

- Backend endpoint: provider-wise feedback stats, demoted providers list

- Admin page me table: provider | category | positive | negative | status

Definition of done: Demoted provider (agar koi hai) admin dashboard me clearly flag ho.

Sprint 47 — Notification/Slack webhook UI

Goal: Workflow ke notify-step ko configure karna.

Key tasks:

- Workflow builder me 'Notification' step ke liye webhook-URL input

- Test-notification button (turant ek test message bheje verify karne ke liye)

Definition of done: Test button click karke Slack/webhook pe turant message aaye.

Sprint 48 — Admin dashboards access control

Goal: Ye sensitive data sirf admin dekh sake.

Key tasks:

- authorize.middleware.js se admin-only routes protect karo

- Frontend me role-check karke menu items conditionally dikhao

Definition of done: Non-admin user ko ye menu items dikhein hi nahi, direct URL se bhi 403 mile.

# Phase 8 — Settings & Provider Management UI

Sprints 49-52 | Provider configuration ko user-friendly banana.

Sprint 49 — Provider status dashboard

Goal: Kaunse providers configured/healthy hain, dikhana.

Key tasks:

- Settings page me 'AI Providers' section — har provider ka status (configured/not-configured/healthy/circuit-open)

- Backend endpoint jo llmRegistry.isProviderConfigured() aur health-state expose kare

Definition of done: Settings me 12 providers ki list dikhe, status colors ke sath (green/grey/red).

Sprint 50 — API key management UI

Goal: User apni keys UI se manage kar sake (agar multi-tenant use-case hai).

Key tasks:

- Encrypted key storage per-user (agar abhi sirf env-level hai to ye bada change hoga — scope confirm karo pehle)

- Masked input fields, 'Test connection' button per provider

Definition of done: User apni Gemini key add kare, 'Test' button se turant verify ho jaye.

Sprint 51 — Funnel mode global settings

Goal: Admin default funnel behavior set kar sake.

Key tasks:

- Settings me default mode selector (jo Phase 2 Sprint 11 se related hai, admin-level version)

- Per-team override capability (agar teams feature already hai to usse integrate karo)

Definition of done: Admin default mode 'consensus' set kare, naye users ke liye wahi default ho.

Sprint 52 — Settings QA + docs tooltip

Goal: Poore naye settings section ko user-friendly banana.

Key tasks:

- Har naye setting ke paas chhota (i) tooltip explanation

- End-to-end settings save/load test

Definition of done: Naya user bina documentation padhe settings samajh sake.

# Phase 9 — End-to-End Testing per Feature

Sprints 53-57 | Har cheez ko real scenario me todke dekhna.

Sprint 53 — Chat modes stress test

Goal: Single/parallel/consensus/debate — sab modes ko load ke sath test karna.

Key tasks:

- 10 concurrent users simulate karo, alag-alag modes use karte hue

- Response time aur error-rate per mode measure karo

Definition of done: Sab 4 modes 10 concurrent requests handle karein bina crash ke.

Sprint 54 — Autonomous + multi-agent combined test

Goal: Sabse heavy features ko sath me test karna.

Key tasks:

- Ek autonomous task chalao jo internally multi-agent bhi use kare

- Memory/cost/time consumption monitor karo

Definition of done: Combined scenario successfully complete ho, resource usage acceptable ho.

Sprint 55 — Mobile end-to-end pass

Goal: Sab naye pages/components mobile pe kaam karein.

Key tasks:

- Autonomous page, agent panel, confidence UI, workflow builder — sab 375px-414px width pe test karo

Definition of done: Koi bhi naya component mobile pe broken/overlapping na dikhe.

Sprint 56 — Error-state coverage

Goal: Jab cheezein fail hon, UI graceful rahe.

Key tasks:

- Har naye feature ke liye: provider down, network fail, timeout — teeno scenarios test karo

- Har jagah user-friendly error message ho, raw stack-trace na dikhe

Definition of done: Koi bhi failure scenario blank-screen ya console-only error na de.

Sprint 57 — Regression pass — purane features

Goal: Naya kaam purane ko na tode.

Key tasks:

- Scan flow, dashboard, reports, auth — sab purane core features dobara test karo

- Socket connection (jo pehle fix hua tha) dobara verify karo

Definition of done: Sab purane features bina regression ke kaam karein.

# Phase 10 — Polish & Launch

Sprints 58-60 | Final touches.

Sprint 58 — README + feature documentation update

Goal: Sab naye features documented hon.

Key tasks:

- README me har feature ka screenshot + short description

- Naye users ke liye 'Getting Started with AI features' section

Definition of done: README padhke koi bhi naya developer sab features samajh sake.

Sprint 59 — Demo script/video prep

Goal: Portfolio/interview ke liye showcase-ready banana.

Key tasks:

- 3-5 minute demo flow likho: chat modes → multi-agent → autonomous → confidence UI

- Ek chhota walkthrough video record karo

Definition of done: Ek demo video ready ho jo sab major features 5 min me dikhaye.

Sprint 60 — Final production checklist & launch

Goal: Sab kuch production-safe confirm karna.

Key tasks:

- Env vars (Render + Vercel) final audit — sab providers, CLIENT_URL, secrets sahi hain

- Uptime-ping setup (agar free tier pe hi rehna hai) taaki cold-start delay na aaye

- Final smoke test: sab naye pages + purane pages ek baar production pe click-through karo

Definition of done: Production URL pe har feature (naya + purana) successfully test ho, koi console error na ho.