# API Security Scanner

## AI Platform Upgrade — 60-Sprint Implementation Roadmap

Multi-Agent System | Multi-LLM Compatibility | API Funnel Router | Enterprise RAG | Autonomous Agents

# Urgent — Socket.IO "connection closed" root cause

Codebase review ke basis par, ye teen cheezein sabse zyada is error ki wajah ban rahi hain. Sprint 1 mein inko fix karna hai sabse pehle, baaki sab iske upar depend karta hai.

## 1. Per-user socket cap force-disconnect kar raha hai

File: backend/src/sockets/socket.connection.manager.js

- registerSocket() har user ko max 5 concurrent sockets tak limit karta hai. 6th tab/reconnect aate hi ye sabse purana socket ko disconnect(true) kar deta hai — chahe wo abhi active ho.

- Agar frontend reconnect storm karta hai (network blip, tab background/foreground, React StrictMode double effect), to purane legitimate sessions bhi is limit se kat jaate hain.

- Fix: disconnect sirf tab karo jab socket already stale/disconnected ho, ya limit ko 10+ tak badhao, ya per-device fingerprint use karo instead of blind FIFO eviction.

## 2. CORS origin exact-string match — proxy/deploy mismatch

Files: backend/src/app.js aur backend/src/sockets/socket.server.js

- Dono jagah allowedOrigins array me exact string match hota hai (env.clientUrl). Agar CLIENT_URL me trailing slash, http vs https, ya www./non-www mismatch ho, to socket handshake CORS error se silently reject hota hai — client ko sirf 'connection closed' dikhta hai.

- app.set('trust proxy', 1) already set hai (Render deployment) — isका matlab app reverse proxy ke peeche hai, isliye websocket upgrade bhi proxy se guzarta hai.

- Fix: origin comparison ko normalize karo (trailing slash strip, case-insensitive), aur dono CORS config (Express + Socket.IO) ek hi shared allowedOrigins() util se lo taaki drift na ho.

## 3. pingTimeout/pingInterval vs proxy idle-timeout collision

File: backend/src/sockets/socket.server.js

- pingInterval: 25000, pingTimeout: 60000 — worst case ek dead connection detect hone me ~85 seconds lag sakte hain. Free/shared hosting reverse proxies (Render, Nginx default) ka idle timeout aksar 55-60s hota hai.

- Isse proxy khud connection close kar deta hai before Socket.IO ka apna ping-pong cycle complete ho — client side pe ye 'connection closed' / 'transport close' jaisa dikhta hai.

- Fix: pingInterval ko 20000 aur pingTimeout ko 20000-25000 tak lao (proxy ke idle window se kam), aur agar Render use kar rahe ho to unke websocket keep-alive docs check karo.

# Phase 1 — Stabilization & Foundations

Sprints 1-4 | Existing socket/AI bugs fix karke ek stable base banate hain jispe upar sab kuch tikega.

Sprint 1 — Socket.IO connection-closed fix

Goal: Real-time layer ko reliable banana — teen identified root causes fix karke.

Key tasks:

- socket.connection.manager.js: FIFO eviction logic replace karo — stale check ke baad hi disconnect karo, limit 5 se 10 karo

- app.js aur socket.server.js ke allowedOrigins ko ek shared util (config/cors.util.js) me consolidate karo, trailing-slash normalize karo

- pingInterval/pingTimeout values ko proxy idle-timeout ke andar fit karo (20000/20000)

- Local + staging pe 100 reconnect cycles simulate karke verify karo

Definition of done: 1 ghante tak continuous connect/disconnect/reconnect test me zero unexpected drops.

Sprint 2 — AI request resilience layer

Goal: Copilot chat aur analysis endpoints ko provider-failure-proof banana.

Key tasks:

- Pollinations ko primary se fallback banao; ek paid/stable provider ko primary banao

- Exponential backoff retry (2 attempts) + circuit breaker pattern add karo

- Axios aur socket timeout values ko sync karo taaki mismatch se error na aaye

- Structured error logging (provider, latency, status) add karo

Definition of done: 20 consecutive AI requests me se 20 successful (fallback chain ke saath), koi raw 'connection closed' na dikhe.

Sprint 3 — Environment & config hardening

Goal: Sab provider keys aur secrets ek centralized, validated config se aayein.

Key tasks:

- config/env.js ko zod/joi schema se validate karo (missing keys pe startup fail with clear message)

- .env.example ko sab naye providers (Gemini, Claude, Groq, DeepSeek, Cohere, Together, Ollama URL) ke liye update karo

- Secrets ko log/console me kabhi print na ho, isko verify karo

Definition of done: Missing/invalid key ke sath app boot na ho, clear error message ke sath.

Sprint 4 — Observability baseline

Goal: Har AI/socket call ka trace milna chahiye — bina isके aage debug karna mushkil hoga.

Key tasks:

- Request-id middleware add karo (har request/socket event ko ek correlation id milе)

- Winston/pino structured logger standardize karo across modules

- Basic metrics: request count, latency, error rate, provider usage — in-memory ya simple dashboard

Definition of done: Kisi bhi failed request ka poora trace (request-id se) logs me dhundh sakte ho.

# Phase 2 — Multi-LLM Provider Compatibility Layer

Sprints 5-10 | Ek common interface jispe OpenAI, Gemini, Claude, Ollama, OpenRouter, Groq, Mistral, DeepSeek, Cohere, Together AI sab plug ho sakein.

Sprint 5 — Provider interface contract

Goal: Har LLM provider ke liye ek common contract define karna.

Key tasks:

- backend/src/modules/llm/ module banao

- Interface define karo: generate(), stream(), embed(), vision(), toolCalling() — sab providers isी shape ko follow karenge

- BaseAdapter class banao jisme common retry/timeout/error-normalization logic ho

Definition of done: Interface doc ready + ek dummy/mock adapter isko implement kar raha ho.

Sprint 6 — Core adapters — OpenAI, Claude, Gemini

Goal: Teen sabse zyada use hone wale providers ko integrate karna.

Key tasks:

- openai.adapter.js, claude.adapter.js, gemini.adapter.js likho, generate() + stream() implement karo

- Har adapter apna token usage aur latency return kare

- Unit tests: mock response ke saath adapter ka output shape verify karo

Definition of done: Teeno providers se ek hi test prompt bhejke valid response milta ho, format identical ho.

Sprint 7 — Open-source & aggregator adapters

Goal: Ollama, OpenRouter, LM Studio ko integrate karna — local aur aggregator dono.

Key tasks:

- ollama.adapter.js — local model support, health-check ping

- openrouter.adapter.js ko naye interface me refactor karo (existing openrouter.service.js merge karo)

- lmstudio.adapter.js — local endpoint support

Definition of done: Ollama local model se offline test successful; OpenRouter fallback chain me kaam kare.

Sprint 8 — Remaining providers — Groq, Mistral, DeepSeek, Cohere, Together

Goal: Provider ecosystem ko fully cover karna.

Key tasks:

- Baaki 5 adapters likho — sab BaseAdapter extend karenge, isliye ye largely boilerplate hoga

- Har provider ke rate-limit aur pricing ko config me note karo (routing ke liye future use)

Definition of done: Total 11 providers registry me registered aur individually testable.

Sprint 9 — LLM registry & dynamic switching

Goal: Runtime pe provider switch karna bina code change ke.

Key tasks:

- llm.registry.js — .env se enabled providers load kare

- analyzeWithAI() aur copilot dono is registry se call karein, hardcoded calls hatao

- Admin settings page (frontend) me provider selector add karo

Definition of done: UI se provider switch karke same request dono providers pe test ho sake.

Sprint 10 — Embeddings & vision support

Goal: Future RAG aur multimodal features ke liye embed()/vision() ko production-ready banana.

Key tasks:

- embed() ko OpenAI + Gemini + local (sentence-transformers via Ollama) ke liye implement karo

- vision() ko screenshot-based scan analysis ke liye wire karo (future feature hook)

Definition of done: Ek sample text ka embedding do alag providers se generate ho aur dimension mismatch handle ho.

# Phase 3 — API Funnel Router & Intelligent Routing

Sprints 11-16 | User → Router → best provider(s) → Decision Engine → best response.

Sprint 11 — Router skeleton

Goal: Request ko category classify karke sahi provider chunna.

Key tasks:

- llm.router.js banao — request-type classifier (coding / security / research / vision / long-context)

- Static routing rules JSON: task-type → preferred provider list

Definition of done: 5 alag types ke requests correct provider ko route hote hue log me dikhein.

Sprint 12 — Cost & latency aware routing

Goal: Router sirf accuracy nahi, cost/latency bhi consider kare.

Key tasks:

- Har provider call ka latency aur token-cost track karo (Sprint 4 metrics pe build)

- Routing rule: 'cheap+fast' vs 'best quality' mode — user/admin choose kar sake

Definition of done: Dashboard pe cost-per-request aur avg latency provider-wise dikhe.

Sprint 13 — Circuit breaker & auto-failover

Goal: Ek provider down ho to user ko pata bhi na chale.

Key tasks:

- Per-provider health state machine (closed/open/half-open)

- 3 consecutive failures pe provider ko temporarily skip karo, background me health-check retry

Definition of done: Ek provider ki API key jaan-boojhkar invalid karke test karo — system automatically doosre provider pe switch ho jaye.

Sprint 14 — Parallel funnel mode

Goal: Critical requests ke liye multiple providers ko parallel call karna.

Key tasks:

- Config flag: FUNNEL_MODE=single|parallel per request-type

- Parallel calls Promise.allSettled se handle karo, partial failures gracefully ignore karo

Definition of done: Ek critical vulnerability analysis request 2 providers se parallel result laaye.

Sprint 15 — Decision Engine v1

Goal: Multiple responses me se best choose karna.

Key tasks:

- Scoring function: completeness, response length sanity, citation presence, safety flags

- Har response ko score do, highest score wala pick karo, baaki ko log rakho

Definition of done: Do jaan-boojhkar different-quality responses diye jaayein, engine sahi wala pick kare (manual review se match).

Sprint 16 — Response merging (advanced)

Goal: Kabhi kabhi best-of-N ki jagah merge better hota hai.

Key tasks:

- Merge strategy: complementary sections ko combine karo (jaise ek response ka technical part + doosre ka remediation part)

- Merge sirf tab trigger ho jab scores close ho (ambiguous case)

Definition of done: Ek test case me merge output dono source responses se best parts le kar aaye.

# Phase 4 — Consensus, Debate & Confidence Engine

Sprints 17-20 | Hallucination reduce karne ke liye multiple models ko cross-check karwana.

Sprint 17 — Consensus voting engine

Goal: 3 LLMs se same question, vote le kar consensus nikalna.

Key tasks:

- consensus.engine.js — 3 providers ko parallel call karo

- Agreement scoring (semantic similarity ya structured field comparison)

- Agar 2/3 agree karte hain, consensus answer accept karo

Definition of done: Ek known-answer test case pe consensus engine sahi 2/3 majority nikale.

Sprint 18 — 4th LLM judge (tie-breaker)

Goal: Disagreement ke case me neutral judge se resolve karna.

Key tasks:

- Judge prompt design — dono/teeno answers dikhakar reasoning maango

- Judge ka decision + reasoning UI me store aur display karo

Definition of done: Ek deliberately-conflicting test case me judge clear final answer + reasoning de.

Sprint 19 — AI Debate Mode

Goal: Do agents ek doosre ke findings ko challenge karein — false positives kam karne ke liye.

Key tasks:

- Agent 1 claim banaye (e.g. 'SQL Injection found'), Agent 2 counter-argument banaye

- 2-3 round exchange, phir judge se final decision

- Frontend pe debate transcript live stream ho (socket)

Definition of done: Ek vulnerability finding ka debate transcript UI me dikhe, final verdict evidence ke saath.

Sprint 20 — Confidence & Explainability Engine

Goal: Har response ke sath transparent confidence score dena.

Key tasks:

- Confidence formula: consensus agreement % + evidence count + source diversity

- UI card: Confidence %, reason, models used, source count

- Low-confidence responses ko visually flag karo

Definition of done: Har AI response ke sath confidence badge dikhe, low-confidence pe warning label ho.

# Phase 5 — Multi-Agent Orchestrator

Sprints 21-30 | Planner → Research → Scanner → Code Review → Risk → Decision Agent pipeline.

Sprint 21 — Agent framework core

Goal: Har agent ka common base class/interface.

Key tasks:

- backend/src/modules/agents/ module banao

- BaseAgent class: role, systemPrompt, tools[], run(context) → result

- Agent-to-agent message format standardize karo (JSON schema)

Definition of done: Ek dummy agent BaseAgent extend karke ek sample task complete kare.

Sprint 22 — Planner Agent

Goal: User request ko sub-tasks me todna.

Key tasks:

- Planner prompt: goal se ordered task-list generate kare (kaunse agents involve honge)

- Output schema: [{agent, task, dependsOn}]

Definition of done: 'Find SQL Injection aur report do' → Planner ek 4-5 step plan generate kare.

Sprint 23 — Security Expert + Pentesting Expert Agents

Goal: Core security analysis agents banana.

Key tasks:

- Security Agent: existing scanner engines (sql-injection, xss, cors etc.) ko tool ke roop me wrap karo

- Pentesting Agent: payload crafting aur exploitation-path reasoning specialized prompt

Definition of done: Ek scan result Security Agent ko doge, wo structured findings return kare.

Sprint 24 — Research & CVE Analyst Agents

Goal: External knowledge lane wale agents.

Key tasks:

- Research Agent: web search tool + RAG (Phase 6 se pehle stub) use kare

- CVE Analyst Agent: CVE database query aur CVSS mapping specialized

Definition of done: Ek vulnerability ke liye Research Agent relevant CVE/OWASP reference laaye.

Sprint 25 — Code Review + Documentation Agents

Goal: Source-code aware analysis (agar user code upload kare).

Key tasks:

- Code Review Agent: uploaded code/OpenAPI spec ko static analysis ke sath AI review

- Documentation Agent: final findings ko clean markdown report me convert kare

Definition of done: Ek OpenAPI spec upload karke Code Review Agent 3+ actionable observations de.

Sprint 26 — Risk Assessor + Reviewer Agents

Goal: Findings ko business-risk lens se score karna aur quality-check karna.

Key tasks:

- Risk Agent: existing risk-engine.js/cvss-engine.js ko tool ke roop me wrap karo

- Reviewer Agent: doosre agents ke output ko validate/challenge kare (cross-verification)

Definition of done: Reviewer Agent ek intentionally-wrong finding ko correctly flag kare.

Sprint 27 — Final Decision Agent

Goal: Sab agents ka output combine karke ek final coherent answer dena.

Key tasks:

- Decision Agent: sab agent outputs ko synthesize kare, conflicts resolve kare

- Output: final verdict + confidence + supporting evidence list

Definition of done: End-to-end ek request Planner se Final Decision tak bina manual intervention ke complete ho.

Sprint 28 — Agent Orchestrator (workflow engine)

Goal: Poora pipeline ko dependency-aware execute karna.

Key tasks:

- agent.orchestrator.js — DAG-based execution (Planner ke output ke dependsOn ko follow kare)

- Parallel agents jahan possible ho wahan parallel run karo

- Error handling: ek agent fail ho to orchestrator gracefully degrade ho (partial results)

Definition of done: Ek complex multi-step request 6+ agents ko sahi order me chalaye, total time log ho.

Sprint 29 — Multi-Agent Manager + live UI

Goal: Frontend pe agent conversation real-time dikhana.

Key tasks:

- Socket events: agent:started, agent:thinking, agent:result, agent:disagreement

- Frontend: 'Agent discussion' panel jisme har agent ka avatar/role aur uska output stream ho

Definition of done: User ek scan trigger kare aur live agents ko kaam karte hue dekh sake, jaise chat thread.

Sprint 30 — Cross-provider agent independence

Goal: Genuine verification ke liye har agent alag LLM provider use kare.

Key tasks:

- Agent config: har agent role ko default provider assign karo (Security Agent = Claude, Research Agent = Gemini, etc.)

- Verify karo ki Reviewer Agent kabhi wahi provider na use kare jo original claim banane wale agent ne use kiya

Definition of done: Log se confirm ho ki disagreement genuinely 2 different models ke beech hua, na ki same model khud se.

# Phase 6 — Enterprise RAG Engine

Sprints 31-38 | Sirf simple vector search nahi — pura knowledge ecosystem index hoga.

Sprint 31 — Vector DB setup

Goal: Production-grade vector storage choose aur setup karna.

Key tasks:

- pgvector (Postgres extension) ya standalone vector DB evaluate karo — existing Mongo stack ke sath compatibility dekho

- rag.schema.js: document, chunk, embedding, source-type, metadata

Definition of done: Ek test document index ho aur similarity search se retrieve ho sake.

Sprint 32 — Ingestion pipeline — scans & vulnerabilities

Goal: Apna existing scan/vulnerability data ko searchable banana.

Key tasks:

- Har completed scan aur uski findings ko auto-chunk + embed karo

- Background job (existing BullMQ queue use karo) taaki ingestion scan ko slow na kare

Definition of done: Copilot se 'pichle scan me kya critical mila tha' poochne pe sahi context milे.

Sprint 33 — Ingestion pipeline — docs, PDFs, ZIP projects

Goal: User-uploaded content ko RAG me laana.

Key tasks:

- PDF/DOCX text extraction pipeline (pdf-parse / mammoth jaisa)

- ZIP project upload → file-tree parse → relevant files (code, configs) chunk + embed

Definition of done: Ek PDF upload karke uske content pe based sawaal ka sahi jawab mile.

Sprint 34 — Ingestion pipeline — OpenAPI/Swagger

Goal: API specs ko structured RAG source banana.

Key tasks:

- Existing openapi.generator.js/openapi-analyzer.js output ko chunk karo (per-endpoint granularity)

- Endpoint-level metadata (method, auth requirement, params) ko searchable banao

Definition of done: 'Kaunse endpoints auth ke bina expose hain' jaisa query sahi endpoints list kare.

Sprint 35 — External knowledge sources — CVE, OWASP, GitHub

Goal: Security knowledge base ko external feeds se enrich karna.

Key tasks:

- NVD/CVE feed periodic sync job

- OWASP Top 10 + Cheat Sheets ko static knowledge base me index karo

- GitHub advisory database integration (rate-limit aware)

Definition of done: Ek CVE ID query karne pe local index se turant detail mile (bina live API call ke).

Sprint 36 — Chat history & knowledge base ingestion

Goal: User ki apni conversations aur notes bhi retrievable ho.

Key tasks:

- Copilot chat history ko background me embed karo (opt-in, privacy-aware)

- User-defined 'knowledge base' upload feature (frontend + backend)

Definition of done: Purani conversation ka reference karke naya sawaal poocha ja sake, sahi context retrieve ho.

Sprint 37 — Retrieval + reranking

Goal: Sirf similarity search kaafi nahi, relevance improve karna hai.

Key tasks:

- Hybrid search: vector similarity + keyword (BM25-style) combine karo

- Reranking step: top-20 candidates ko ek chhote model se rerank karke top-5 select karo

Definition of done: Benchmark 20 test queries pe retrieval accuracy manual review se acceptable ho.

Sprint 38 — RAG-LLM integration

Goal: Retrieval ko har agent/chat call ke prompt me automatically inject karna.

Key tasks:

- context-builder.js: query → retrieve → format → inject into system/user prompt

- Token-budget aware truncation (context window overflow na ho)

- Source citations response ke sath attach karo

Definition of done: Copilot response me inline citations dikhein jo actual retrieved sources se match karein.

# Phase 7 — Autonomous Agents & Web Research

Sprints 39-46 | User ko baar-baar prompt dene ki zarurat na pade — agent khud goal tak pahunche.

Sprint 39 — Task loop skeleton

Goal: Goal-driven autonomous execution ka core loop.

Key tasks:

- autonomous.loop.js: goal → plan → act → observe → reflect → repeat until done/max-iterations

- Iteration aur cost caps config karo (safety-first)

Definition of done: Ek simple goal ('list all endpoints') bina step-by-step instruction ke complete ho.

Sprint 40 — Tool-use framework

Goal: Agent ko real actions lene ke liye tools dena.

Key tasks:

- Tool registry: scan-endpoint, crawl-website, run-scanner-module, query-rag, web-search

- Function-calling format standardize karo (provider-agnostic wrapper Sprint 5 ke interface pe)

Definition of done: Agent khud decide kare kaunsa tool call karna hai given ek goal, aur successfully execute ho.

Sprint 41 — Autonomous scan-and-verify flow

Goal: 'Find SQL Injection' jaisa high-level goal end-to-end complete karna.

Key tasks:

- Read target → crawl → analyze → generate payloads → retry variations → verify → stop condition

- Existing scanner modules (sql-injection.scanner.js etc.) ko is loop ke andar tools ki tarah call karo

Definition of done: Ek test target pe agent bina manual step ke poora scan-verify-report cycle complete kare.

Sprint 42 — Web Research Agent

Goal: Google/GitHub/StackOverflow/OWASP/NVD se research karna.

Key tasks:

- Search tool integration (existing web-crawler.service.js extend karo)

- Summarizer step: multiple sources se ek coherent answer banana

- Source diversity aur credibility ko score me factor karo

Definition of done: Ek naya/unknown vulnerability query par agent live research karke relevant, cited answer de.

Sprint 43 — Self-Reflection loop

Goal: Har final answer se pehle agent khud apna kaam review kare.

Key tasks:

- Post-generation review step: 'kya ye answer complete/correct hai' self-critique prompt

- Mistake detect hone pe ek retry/improve cycle, max 2 iterations

Definition of done: Deliberately incomplete draft answer pe reflection step usko improve kar ke return kare.

Sprint 44 — Autonomous report + fix generation

Goal: Sirf finding nahi, patch/fix bhi generate karna.

Key tasks:

- Report Agent: existing report.generator.js ke sath integrate karo

- Fix-suggestion agent: code-level patch snippet generate kare jaha applicable ho

Definition of done: Ek finding ke sath downloadable report + concrete code-fix suggestion dono generate hon.

Sprint 45 — Human-in-the-loop checkpoints

Goal: Safety — critical actions pe user confirmation.

Key tasks:

- External scan trigger, destructive test payloads jaise actions ke liye approval-gate

- Frontend: pending-approval queue UI

Definition of done: Ek risky action agent khud execute na kare jab tak user approve na kare.

Sprint 46 — Autonomous mode hardening

Goal: Runaway loops aur cost overruns se bachna.

Key tasks:

- Hard stop conditions: max iterations, max tokens, max wall-clock time

- Kill-switch API endpoint — running autonomous task ko manually stop kar sako

Definition of done: Ek intentionally-looping test case max-iteration pe safely stop ho, koi infinite bill na bane.

# Phase 8 — Memory, Task Queue & Workflow Builder

Sprints 47-52 | System ko 'yaad rakhne wala' aur user-customizable banana.

Sprint 47 — Long-term memory store

Goal: User preferences, past scans, conversations ko persist karna.

Key tasks:

- memory.model.js: userId, type (preference/scan/conversation/fact), content, embedding

- Auto-extraction: conversation se important facts nikaal ke memory me save karo

Definition of done: Ek preference ek session me bataya jaye, doosre session me agent usko yaad rakhe.

Sprint 48 — Memory retrieval integration

Goal: Memory ko RAG context-builder ke sath jodna.

Key tasks:

- context-builder.js me memory-retrieval bhi add karo (RAG + memory dono se context assemble ho)

- Memory management UI: user apni stored memories dekh/delete kar sake

Definition of done: User settings se ek memory delete kare, agla response usko reflect na kare.

Sprint 49 — Multi-task queue system

Goal: Ek request se multiple parallel tasks trigger karna.

Key tasks:

- Existing BullMQ setup ko extend karo — task-graph (scan, research, report, fix, test-cases, notify) parallel queue karo

- Task status tracking dashboard (existing QueueMonitorPage.jsx extend karo)

Definition of done: Ek user request se 4+ tasks parallel queue me chalte hue dashboard pe dikhein.

Sprint 50 — Task dependency & notification

Goal: Tasks ke beech dependency handle karna aur user ko notify karna.

Key tasks:

- Dependent tasks (report sirf scan complete hone ke baad) ko queue.js me sequence karo

- Notification service (existing notification.service.js) ko task-completion events se wire karo

Definition of done: Scan complete hote hi report auto-trigger ho aur user ko notification mile.

Sprint 51 — Workflow Builder — backend

Goal: User khud custom workflow define kar sake.

Key tasks:

- workflow.model.js: steps array (scan → cve-search → owasp-mapping → risk-score → report → notify)

- workflow.engine.js: saved workflow ko execute kare using existing agents/tools

Definition of done: Ek saved workflow API se trigger ho aur sab steps sahi order me complete ho.

Sprint 52 — Workflow Builder — frontend

Goal: Drag-and-drop / form-based workflow creation UI.

Key tasks:

- Visual step-builder (existing ScanPipeline.jsx pattern se inspire lekar)

- Slack/webhook notification step ko workflow me option ke roop me add karo

Definition of done: User bina code likhe ek naya 5-step workflow bana ke save aur run kar sake.

# Phase 9 — Confidence, Explainability & Debate Polish

Sprints 53-56 | Trust aur transparency ko production-quality banana.

Sprint 53 — Confidence engine v2

Goal: Phase 4 ke basic confidence score ko robust banana.

Key tasks:

- Confidence formula me evidence-quality, source-recency, consensus-strength weight-tune karo

- Historical accuracy tracking: past confidence scores vs actual correctness (user feedback se)

Definition of done: Confidence score aur user-reported correctness ke beech correlation dashboard pe dikhe.

Sprint 54 — Explainability UI

Goal: 'Kyun ye answer diya' clearly dikhana.

Key tasks:

- Reasoning-trace panel: kaunse agents involved the, kaunsa evidence use hua, kaunsa provider

- Existing VerdictCard/TechnicalAnalysisCard components ko is trace ke sath extend karo

Definition of done: Har AI finding ke 'Show reasoning' click pe poora decision trail dikhe.

Sprint 55 — Debate & consensus UI polish

Goal: Phase 4 ke debate feature ko production-ready frontend dena.

Key tasks:

- Debate transcript ko threaded chat UI me render karo (existing MessageBubble pattern)

- Consensus/vote breakdown visual (kaunse models ne kya kaha)

Definition of done: Ek disputed finding ka debate end-to-end UI me clean aur readable dikhe.

Sprint 56 — Quality benchmark suite

Goal: In sab AI features ki quality ko measurable banana.

Key tasks:

- 50+ test-case golden dataset banao (known vulnerabilities, known-safe cases)

- Automated benchmark script: accuracy, false-positive rate, avg confidence, avg cost per verdict

Definition of done: Benchmark report generate ho jisse pata chale system ki accuracy aur false-positive rate.

# Phase 10 — Self-Learning, Hardening & Launch

Sprints 57-60 | Feedback loop, security review, load-test, aur final production launch.

Sprint 57 — User feedback loop

Goal: User feedback se system ko improve karna (bina model retrain kiye).

Key tasks:

- Har AI response pe thumbs-up/down + reason capture UI

- Feedback data se prompts, routing rules, aur confidence calibration ko periodically tune karo

Definition of done: Ek pattern of negative feedback ek specific routing rule ya prompt update trigger kare.

Sprint 58 — Security & cost audit

Goal: Poore naye AI subsystem ka security aur cost review.

Key tasks:

- Prompt-injection resistance test (RAG sources se malicious content inject karke)

- API-key exposure, rate-limit abuse, aur autonomous-mode cost-ceiling audit karo

Definition of done: Koi critical security/cost finding open na ho; sab findings fix ya accepted-risk ke saath documented.

Sprint 59 — Load & reliability testing

Goal: Production traffic ke liye system ko test karna.

Key tasks:

- Concurrent socket connections load test (100+ simulated users)

- Multi-agent orchestration ka latency/throughput benchmark under load

- Provider fallback chain ko chaos-testing (jaan-boojhkar providers ko fail karke)

Definition of done: System 100 concurrent users ke sath bina crash/major-latency-spike ke stable rahe.

Sprint 60 — Documentation, training & launch

Goal: Poora system deployable aur maintainable state me launch karna.

Key tasks:

- Architecture documentation update (agents, providers, RAG, workflows sab cover ho)

- Admin/ops runbook: kaise naya provider add karein, kaise workflow banayein, kaise debug karein

- Staged rollout: feature-flag se gradually autonomous features ko live users ke liye enable karo

Definition of done: Poora platform production me live, documented, aur monitoring dashboards se observable ho.